# MEMORANDUM

Center for Teaching Innovation (CTI) — Ashgrove University

To: Digital Learning Experience Project Manager From: Dr. Elena Vasquez, Director, Center for Teaching Innovation Date: September 2, [current academic year] Re: Pilot project — low-stakes GenAI practice tool for CS1 misconception remediation

Thanks for taking this on. Following up on our conversation, here’s the brief and the constraints I need you to design inside — the Associate Dean is releasing Innovation Fund money for this, but only against a plan that respects all of the following.

Background. Prof. Okafor and the CS1 teaching team have flagged a pattern in TA grading logs and office hours: students are pasting code from AI assistants into their assignments faster than they’re learning to reason about it, and the specific bugs that result track closely onto the misconception categories our teaching consultants have documented for years (see the research brief separately). We tried an in-house fix last year (“DebugBuddy”) and it didn’t work — I’ve asked the UX team to write up why. I don’t want to repeat that mistake.

What I need from you: a single Project Design & Pilot Plan document I can hand to the Associate Dean, covering the problem, the tool concept, the GenAI guardrails, the build/pilot timeline, the budget, the risks, and how we’ll know if it worked.

Hard constraints — please respect all of these:

- Budget: $8,000 total, one-time, from the CTI Innovation Fund. It does not renew next term unless the pilot succeeds. I need it itemized — the Associate Dean will ask what each line pays for.

- Timeline: the tool must be built and ready to launch within 6 weeks of kickoff. We want it live before the Week 8 midterm point of the fall term.

- Pilot scope: a 2-week voluntary pilot in CS1 “Introduction to Programming with Python,” Section 2 (~45 students). Prof. Okafor has already agreed to this section.

- No new LMS/LTI integration. University IT has a moratorium on new LTI integrations this term — they simply don’t have the review bandwidth. Whatever we build has to be a standalone web app students reach via a link, authenticated with university SSO. Do not propose an LMS plugin or LTI launch.

- GenAI vendor is fixed. We must use the university’s existing enterprise LLM agreement (referred to below as “the contracted provider”). CTI already has a shared API budget line for this provider capped at $500/month, and we cannot request additional API funds or a different vendor this fiscal year.

- TA time is essentially zero. The two TAs on CS1 are fully committed to grading. They can give at most 2 hours per week each, and only during the 2-week pilot window — not during the 6-week build phase. Don’t plan on TA effort before then.

- It must stay genuinely low-stakes. The Faculty Senate passed an “AI-Assisted Learning” policy last month: any AI tool used with students must clearly disclose that it is not a substitute for the department’s academic-integrity/AI-disclosure policy on graded work, and participation or non-participation must not affect grades in any way, direct or indirect.

- FERPA applies. Any student interaction data we log needs a privacy/retention story we can defend if asked.

I’d like the plan to read as something we could actually greenlight next week — not a vision statement. Please ground the misconception targeting and the tool design in the attached materials (research brief, prior-tools audit, student survey, UX heuristics sheet) rather than starting from scratch.

Thanks, Elena